**Task 1. Kite faculties and 2 support faculties**

Deadline for KiTE Faculities

1. CSE (Janitha & Aruna) 13/10/16 12/11/16

Sl. No:       TASK                                 StartDate       EDate        Duration  
1     Understanding project code as-is         15.10.2016        27.10.2016        12 days  
2     Compiled executable from project code    13.10.2016        15.10.2016        2 days  
3     Compiled executable using MySQL DB       31.10.2016         5.11.2016        6 days  
4      on Android phone   7.11.2016         12.11.2016        6 days

IT (Bavani) 10/10/16 20/11/16.

17/10/16 30/11/16

1. Understanding project code as-is   -  17th oct 2016 -  21st oct 2016

2. Compiled executable from project code  - 24th oct 2016  
3. Compiled executable using MySQL DB  - 25th oct 2016 - 19th Nov 2016  
4. Compiled and installed mobile app on Android phone - 21st Nov 2016 - 30th Nov 2016.

Gokilavani & Gandhimathi

1. Understanding project code as-is - (Already done)  
2. Compiled executable from project code - (Already done)  
3. Compiled executable using MySQL DB - 23rd December, 2016  
4. Compiled and installed mobile app on Android phone - 30th January, 2017

Task 2. KiTE Students doing project

Ist Set Dead line to complete with MySQl as Back End on 30/9/16)

(Elangovan, Elango, Dharneesh, Gokul prasad, Fabian DuraiRaj)

Understood MVC design Pattern

Compiled executable from project code.

60-70% of code understanding

with MySQL as BackEnd

IInd Set

(1.Rajamegam.G 2.Sureshkumar.G 3.Tamilarasan.V 4.Rameshkumar.N 5. Sathishkumar.V)

Started on 22/9/16.

Task 3. KG CAS

For students Dr.Anuja orally conveyed to start from Dec .

For Faculties starting of Ist week of November.

Task 4. completed the AddressBook on Android

The process of copying from existing from Git project is called forking.